- Introduction

  - General

National Highways & Infrastructure Development Corporation Ltd., Ministry of Road Transport & Highways, Government of India, has been assigned the work of preparation of feasibility study / DPR of road stretches/ corridors for up-gradation to two/ four laning with paved shoulder NH Configuration.

In pursuance of the above, M/S Wadia Techno Engg.Ltd in Association with M/s Zoma Engineer have been appointed as Consultants to carry consultancy services for Project Management including preparation of Detailed Project Report for Construction of 2 Lane with Paved Shoulder Chenani – Sudhmahadev section of NH-244 (Old NH-1B)-Phase-I in the state of Jammu and Kashmir.

  - Overview of MORT&H, NHDP and Project Financing

    - Introduction

The road network of India is comprised of (I) National Highways – 1,00,087 Km, (II) State Highways -1,54,522 Km, (III) Major District Roads- 2,577,396, Rural Roads and Urban Roads- 2,650,577 Km (approx). As National Highways comprise about 2% of the total road length in the country and yet carry over 40% of total traffic, there is an immediate need to augment the existing network.

- About 65% of freight and 80% passenger traffic is carried by the roads.

- National Highways constitute only about 1.7% of the road network but carry about 40% of the total road traffic.

- Number of vehicles has been growing at an average pace of 10.16% per annum over the last five years.

Advantages of having a well-developed network of world class highways are many for a nation like India, poised to surge ahead. These are enlisted below.

- Savings in vehicle operating costs.

- Faster, comfortable journeys;

- Reduced fuel consumption;

- Safer travel.

- Benefits to trade especially in movement of perishable commodity.

- Reduced maintenance costs.

- Induced development in project influence area; and

- Overall boost in country’s economy.

    - Ministry of Road Transport & Highways

This Department is responsible for development and maintenance of National Highways, administration of the Central Road Fund and formulation and implementation of policies relating to road transport. The subjects allocated to the Department of Road Transport & Highways.

      - Organizational Set-up

The organizational chart of the Department is in Figure 1.1. There are five Wings viz. Administration Wing, Transport Wing, Transport Research Wing, Roads Wing and Finance Wing with the following organizational set-up.

Figure 1. 1: Organisational Chart

- Administration Wing

The Administration Wing, which is headed by a Joint Secretary, provides administrative and infrastructure support to the officers/employees of the Department. The cadre management of the Central Engineering Services (Roads) Group ‘A’ and service matters in respect of other categories of posts is dealt with by this Wing. The various cadres are managed as per the instructions and guidelines issued by the Department of Personnel and Training, Ministry of Personnel, Public Grievances and Pensions.

- Transport Wing

The Transport Wing is headed by a Joint Secretary and is concerned with the formulation of policies relating to regulation of road transport, legislation relating to road transport including aspects of road safety, environmental issues, and automotive norms besides making arrangements for movement of vehicular traffic with neighbouring countries. The Motor Vehicles Act, 1988 is the main enactment for regulating motor vehicles in the country.

- Transport Research Wing

The Transport Research Wing (TRW) headed by Adviser (Transport Research) is also common to both the Departments (the Department of Road Transport & Highways and the Department of Shipping). The TRW is responsible for collection, compilation and dissemination of statistics on road and water transport.

- Roads Wing

The Roads Wing is headed by a Director General (Road Development), who is assisted by other technical and secretarial staff. The work of Roads Wing has been divided into sixteen zones, each headed by a Chief Engineer. There are ten project zones which look after the work of development and maintenance of National Highways and other centrally sponsored road works. In addition, Chief Engineers also look after Planning, Monitoring, Standards & Research, Project Implementation Cell and Mechanical zones. Roads Wing is concerned mainly with matters relating to (i) advising Government on all policy matters relating to Highways (ii) development and maintenance of roads declared as National Highways (iii) roads other than National Highways in Union Territories (iv) administration of Central Road Fund (CRF) pertaining to State Roads (other than rural roads) (v) evaluation of standards for roads and bridges and formulation of specifications (vi) road research.

- Finance Wing

The Finance Wing is headed by the Additional Secretary & Financial Adviser (AS&FA) and is common to both the Department of Road Transport & Highways and the Ministry of Shipping; and renders financial advice on various matters. It also assists in planning, budgeting, monitoring and evaluation of schemes/programmes.

- Autonomous Bodies

#### The following autonomous bodies are under the administrative preview of this Department:

- National Highways Authority of India (NHAI)

The National Highways Authority of India (NHAI) was constituted by an Act of Parliament in 1988 under the administrative control of the Ministry of Road Transport and Highways. NHAI has been set up as a Central Authority to develop, maintain and manage the National Highways entrusted to it by the Government of India. The Authority, however, became operational in February 1995.The Authority consists of a full time Chairman, and not more than five full time Members and four part time Members who are appointed by the Central Government. The part time Members are the Secretary (RT&H), Secretary (Expenditure), Secretary (Planning) and DG (RD) & SS. NHAI has Technical, Finance, Administrative and Vigilance Wings at its Headquarters. Project Implementation Units (PIUs) headed by a Project Director and supported by various technical and accounts officers have been set up at various sites to oversee timely completion of the projects.

- Indian Academy of Highway Engineer (IAHE)

Indian Academy of Highway engineer (IAHE) formerly known as the National Institute for Training of Highway Engineers (NITHE) is a registered Society under the administrative control of this Ministry. Hon’ble Minister-in-Charge is the President and the Secretary, Road Transport & Highways is the Vice- President of this Society, which is advised by a Governing Body comprising eminent and distinguished engineers and administrators. The Director General (Road Development) & Special Secretary of this Department is the Chairman of the Body. It was set up as a collaborative body of the Central and State Governments in 1983. This Institute has been shifted in 2001 to its permanent campus at A-5, Institutional Area, Sector-62, Noida, (U.P.). The campus has all facilities for providing training and has a trainees’ hostel and staff quarters.

Training is imparted to freshly recruit as also to in-service highway engineers. The areas of training include different aspects of road and bridge engineering, contract management, quality control, etc.

- Border Roads Organisation (BRO)

The BRO was conceptualised initially in 1960, to construct and maintain roads in border areas as per the operational requirements of the Ministry of Defence. The road works so entrusted were classified as General Staff (GS) roads. Besides GS roads, the BRO also executes agency works entrusted by other Ministries of the Central Government. The BRO is under the administrative control of the Ministry of Defence. The Director General Border Roads (DGBR) is the executive head of the BRO.

    - NHDP

      - General

As National Highways comprises about 2% of the total road length in the country and yet carryover 40% of total traffic, the first and the foremost task mandated to the NHAI is the implementation of NHDP- comprising of the Golden Quadrilateral and North-South & East-West Corridors. In addition to the projects under NHDP, the NHAI is also currently responsible for about 1 000 km of Highways connecting major Ports & also on National Highways 8A, 24, 6, 45 & 27. Highways length with NHAI currently is around 70,000 km.

NHDP's prime focus is on developing roads of international standards with facilities for uninterrupted flow of traffic with:

- Enhanced safety features;

- Better riding surface;

- Better road geometry;

- Better traffic management and noticeable signage;

- Divided carriageways and service roads;

- Grade separators;

- Over bridges and underpasses;

- Bypasses; and

- Wayside amenities

      - Need of NHDP

There has been a major shift in transportation mode from railways towards the road sector since 1980s. Before inception of NHDP, country’s road network was having the following bottlenecks.

- Growth rate of primary road network was hovering around 2%- 3%. Out of which, only 2.5% was four laned and 15% two laned.

- There was severe capacity constraint and lack of mobility in primary / secondary network.

- Tertiary network was plagued with lack of connectivity to primary / secondary network and nearly 40% habitations were not connected by all weather roads.

- Above all, main commuting mode remained to be road as depicted in the Table 1.1.

Table 1. 1: Mode of Transport

| Type | Road | Railways |
| --- | --- | --- |
| Passenger | 85% | 15% |
| Freight | 70% | 30% |

      - NHDP Phase:

NHDP Phase-I: Government has approved four/ six/eight laning of 7,498 km of National Highways at an estimated cost of Rs. 30,300 crore. It mainly includes four/ six/eight laning of Golden Quadrilateral connecting four metropolitan cities i.e. Delhi, Mumbai, Chennai and Kolkata. Implementation of NHDP-I mainly on Item Rate Construction Contract (IRCC). All the contracts awarded and about 94% of NHDP –I project has been completed. Around 12% through PPP route on BOT (Toll) [6.0%] and BOT (Annuity) [6.0%] mode.

NHDP Phase-II: Under this Government has approved 6644 km of National Highways to be widened to four /six lane facility at a cost of Rs. 34,339 crore. Under this North South Corridor from Srinagar to Kanyakumari with Cochin Selam Spur and East West Corridor from Silchar to Porbandar are to be developed. Implementation of NHDP-II mainly on IRCC. Though around 24% through PPP on BOT (Toll) [11%] and BOT (Annuity) [13%]. 87.34% of length is awarded out of which around 19.51% completed.

NHDP Phase-III: Under this, Government has approved up gradation of 12109 km of existing National Highways to two lane with paved shoulders/ four /six lane having high traffic density, connecting important tourist locations, economically important areas, State capitals etc on build, operate and transfer (BOT) basis with a maximum viability gap funding (VGF) of 40%. The estimated cost for development of these stretches is Rs. 80,626 crore. 17.13% of length awarded, out of which 3.39% length completed. NHDP-III is scheduled for completion by Dec. 2013.

NHDP Phase-IV: There is a proposal under consideration for widening of 20,000 km of existing single /intermediate /two lane highways to two lane with paved shoulders at an estimated cost of Rs. 27,800 crore through PPP route on BOT (Toll) /BOT (Annuity) basis.

NHDP Phase -V: Under this Government has approved six laning of 6500 km of National Highways at a cost of Rs. 41,210 crore through PPP route on BOT (Toll) mode using Design Build Finance and Operate (DBFO) pattern with a maximum VGF of 10%. In DBFO private parties needs the upfront cost of design, construction and expenditure on annual maintenance and recovers the entire cost along with the interest from toll collection during the concession period. A length of 882 km awarded. NHDP-V is scheduled for completion by Dec. 2012.

NHDP Phase-VI: Under this Government has approved construction of 1000 km of expressways at an estimated cost of Rs. 16,680 crore through PPP route on BOT (Toll) mode following a DBFO pattern with a maximum VGF of 40%. Action is being taken for preparation of feasibility report. NHDP-VI is scheduled for completion by Dec. 2015.

NHDP Phase-VII: Under this Government has approved construction of 700 km of stand alone ring roads/bypasses as well as grade separators, flyovers, elevated road, tunnels road over bridge, under passes etc at an estimated cost of Rs. 16,680 crore through PPP route on BOT (Toll) mode with a maximum VGF of 40% Action is being taken for preparation of feasibility study. NHDP-VII is scheduled for completion by Dec. 2014.

      - Finance Mechanisms

Government of Jammu and Kashmir proposes to finance its projects by a host of financing mechanisms. Some of them are as follows.

- Through Budgetary Allocations from the Government of India

- Cess

In a historic decision, the Government of India introduced a Cess on both Petrol and Diesel. This amount at that time (at 1999 prices) came to a total of approximately Rs. 2,000 crores per annum. Further, Parliament decreed that the fund so collected were to be put aside in a Central Road Fund (CRF) for exclusive utilization for the development of a modern road network. The developmental work that it could be tapped to fund, and the agencies to which it was available were clearly defined as:

- Construction and maintenance of state highways by state governments.

- Development of rural roads by state governments

- Construction of rail over- bridges by Indian Railways

- Construction and maintenance of national highways by NHDP and Ministry of Road Transport & Highways (MoRTH).

Today, the Cess contributes between Rs. 5 to 6 thousand crores per annum towards NHDP.

- Loan Assistance from International Funding Agencies

Loan assistance is available from multilateral development agencies like Asian Development Bank and World Bank or Other overseas lending agencies like Japanese Bank of International Co - Operation.

- Market Borrowing

Government of Jammu and Kashmir proposes to tap the market by securities cess receipts.

- Private Sector Participation

Major policy initiatives have been taken by the Government to attract foreign as well as domestic private investments. To promote involvement of the private sector in construction and maintenance of National Highways, some projects are offered on Build Operate and Transfer (BOT) basis to private agencies. After the concession period, which can range up to 30 years, the road is to be transferred back by the Concessionaires.

- Special Purpose Vehicle

Funds are also leveraged by the setting up of Special Purpose Vehicles (SPVs). The SPVs will be borrowing funds and repaying these through toll revenues in the future. This model will also be tried in some other projects. Some more models may emerge in the near future for better leveraging of funds available such as Annuity.

The financial arrangement for the development of NHDP has been made as shown vide Table 1.2. Total cost of NHDP has been estimated to be Rs. 54,000 Crores or US$ 13.2 billions whose components are as below.

Table 1. 2: Financing of NHDP

| Total Cost | Rs.54,000 Crores | US$ 13.2 Billion |
| --- | --- | --- |
| Likely sources | Rs.Cr. (On 1999 prices) | US$ Billions (On 1999 prices ) |
| Cess on Petrol and Diesel | 20,000 | 4.90 |
| External assistance | 20,000 | 4.90 |
| Market borrowings | 10,000 | 2.40 |
| Private Sector Participation | 4,000 | 1.00 |

Source: www.nhai.org

      - Policy Initiatives for Attracting Private Investment

- Government will carry out all preparatory work including land acquisition and utility removal. Right of way (ROW) to be made available to concessionaires free from all encumbrances.

- Government of India to provide capital grant up to 40% of project cost to enhance viability on a case to case basis.

- 100% tax exemption for 5 years and 30% relief for next 5 years, which may be availed of in 20 years.

- Concession period allowed up to 20 years.

- Arbitration and Conciliation Act 1996 based on UNICITRAL provisions.

- In BOT projects entrepreneurs can collect and retain toll.

.

  - The Consultant

The Consultancy services for Project Management including preparation of Detailed Project Report for Construction of 2 Lane with Paved Shoulder Chenani – Sudhmahadev section of NH-244 (Old NH-1B)-Phase-I in the state of Jammu & Kashmir have been entrusted to.

  - Objectives of Consultancy

The main objective of the consultancy is to establish the technical, economical and financial viability of the project and prepare Detailed Project Reports for rehabilitation and upgrading of the existing road to 2-lane with paved shoulders configuration and/or its strengthening. The requirement of paved shoulder along with 2 laning is to be finalised based on the traffic levels.	The viability of the project shall be established considering the requirements with regard to rehabilitation, upgrading and improvement based on highway design, pavement design, provision of service roads wherever necessary, type of intersections, rehabilitation and widening of existing and/or construction of new bridges and structures, road safety features, quantities of various items of works, cost estimates and economic analysis.

The Detailed Project Report would inter-alia include detailed highway design, design of pavement and overlay with options for flexible or rigid pavements, design of bridges and cross drainage structures and grade separated structures, design of service roads, quantities of various items, detailed working drawings, detailed cost estimates, economic and financial viability analyses, environmental and social feasibility, social and environmental action plans as appropriate and documents required for tendering the project on commercial basis for international / local competitive bidding.	The detailed project preparation incorporating aspects of value engineering, quality audit and safety audit requirement in design and implementation.

  - Scope of Services

As per the Terms of Reference (TOR), the general scope of work will include the following primary tasks to be performed by the Consultants.

- Review of all available reports and published information about the project road and the project influence area;

- Environmental Impact Assessment,

- Public consultation, including consultation with Communities located along the road, NGOs working in that area, other stake-holders and relevant Govt. departments at all the different stages of assignment. Consultation with defence establishments etc in the region.

- Detailed reconnaissance.

- Identification of possible improvements in the existing alignment and bypassing congested locations with alternatives, evaluation of different alternatives comparison on techno-economic and other considerations and recommendations regarding most appropriate option;

- Traffic studies including traffic surveys and Axle load survey and demand forecasting for next thirty years;

- Inventory and condition surveys for road;

- Inventory and condition surveys for bridges, cross-drainage structures and drainage provisions.

- Detailed topographic surveys using LIDAR/similar technology, Total Station and GPS.

- Pavement investigations.

- Sub-grade characteristics and strength: investigation of required sub-grade and sub-soil characteristics and strength for road and embankment design and sub soil investigation;

- Identification of sources of construction materials;

- Detailed design of road, its x-sections, horizontal and vertical alignment and design of embankment of height more than 6m and in poor soil conditions and where density consideration require, even lesser height embankment;

- Detailed design of structures, preparation of GAD and construction drawings and cross-drainage structures and underpasses etc.

- Identification of the type and the design of intersections.

- Design of complete system and disposal point for storm water;

- Value analysis/Value engineering and project costing;

- Economic and financial analysis;

- Contract packaging and implementation schedule.

- Strip plan indicating the scheme for carriageway widening, location of all existing utility services (both over- and underground) and the scheme for their relocation, trees to be felled and planted and land acquisition requirements including schedule for Land Acquisition; reports, documents and drawings, arrangement of estimates for cutting of trees and shifting of utilities from the concerned department.

- River Training works and catchments area treatment plans;

- Preparation of detailed project report, cost estimate, EPC Schedules, sub- estimations, approved for construction drawings, rate analysis, detailed bill of quantities, bid documents for execution of civil works through budgeting resources.

- Design of weighing stations, parking areas and rest areas,

- Any other user oriented facility enroute.

- Tie-in of on-going/sanctioned works of MoRT&H/BRO/other agencies;

The widening/improvement work to 2 lane with paved shoulder will be within the existing right of way avoiding land acquisition, except for locations having inadequate width and where provisions of short bypasses, service roads, alignment corrections, improvement of intersections are considered necessary and practicable and cost effective. Also, the Consultant will furnish land acquisition details (i.e. all necessary schedules as per L.A. act) as per revenue records/maps. Consultant will liaise with concerned authorities and arrange all clarifications. Approval of all drawings including GAD and detail engineering drawings will be got done by the consultant.

The Consultant will also obtain ‘NO Objection Certificate’ from Ministry of Environment and Forest and incorporate the estimates for shifting of utilities of all types involved from concerned local authorities. The Consultant will prepare all Land Acquisition papers (i.e. all necessary schedules as per L.A. act) for acquisition of land State Act. While carrying out the field studies, investigations and design, the development plans being implemented or proposed for future implementation by the local bodies, should be considered.

The Consultant will obtain all types of necessary clearances required for implementation of the project on the ground from the concerned agencies.

  - Project Stages

The Project must be completed in four stages as described herein below:

| Stage | Report and Deliverables |
| --- | --- |
| 1 | Inception Report (IR) |
| 2 | Feasibility Report (FR) |
| 3 4 | Project related Clearances Detailed Project Report (DPR) |

  - The Detailed Project Report

The Detailed Project Report consists three volumes as following details.

| Volume-I | Main Report |
| --- | --- |
| Volume-II | Annexure to Main Report |
| Volume-III | Drawings - Plan & profile - GAD - Standard Drawing |

Table 1.3:  Volume-I Main Report of Detailed Project Report consists of     following chapters.

| Chapter –No | Name |
| --- | --- |
| 0 | Executive Summary |
| 1 | Introduction |
| 2 | Socio- Economic Profile |
| 3 | Traffic Surveys and Analysis |
| 4 | Engineering Surveys, Investigations and Analysis |
| 5 | Traffic Forecast |
| 6 | Social Screening Report |
| 7 | Environmental screening Report |
| 8 | Improvement Proposal and Design |
| 9 | Cost Estimate (Road & Structures) |
| 10 | Economic Analysis |
| 11 | Financial Analysis |
| 12 | Conclusion and Recommendations |

  - Compliance of TOR

Para 10.3 of TOR stipulates the requirement of Detailed Project Report, which has been fully complied with. The responses of various compliance are tabulated herein below.

Table 1.4:  TOR Requirements

| Sr. No. | Requirement | Location |
| --- | --- | --- |
| 1 | Executive Summary | Executive Summary |
| 2 | Over view of MORTHs organization and activities, NHDP program and programme financing and cost recovery mechanisms | Chapter 1 of Main Report |
| 3 | Project description including possible alternatives alignments/bypasses and technical /engineering alternatives | Chapter 4 and 8 of Main Report |
| 4 | Methodology adopted for the feasibility study | Chapter 3 of Inception Report |
| 5 | Socio-economic profile of the project areas | Chapter 2 of Main Report |
| 6 | Indicative design standards, methodologies and specifications | Chapter 8 and 9 of Main Report |
| 7 | Traffic Survey, Analysis and Forecast | Chapter 3 and 5 of Main Report |
| 8 | Environmental Screening and preliminary environmental assessment | Chapter 7 of Main Report |
| 9 | Initial social assessment and preliminary land acquisition/resettlement plan | Chapter 6 of Main Report |
| 10 | Suggested methods of procurement and packaging | Chapter 8 of Main Report |
| 11 | Cost Estimate | Chapter 9 of Main Report |
| 13 | Economic and Financial analysis | Chapter 10 and 11 of Main Report |
| 14 | Conclusion and Recommendations | Chapter 12 of Main Report |